PLANNING LOGIC

Script-Controlled ACL – Restrict Record Access Based on Field Value

Team id-SWTID-2026-8181

Date-3 october 2026

Agile Planning Definitions

Sprint: A fixed period in which the team works to complete a set of planned ACL tasks.

Epic: A large ACL activity that is too large to complete in one sprint and is divided into smaller stories.

Story: A small, specific ACL task that is part of an Epic.

Story Point: A number representing the effort required to complete a story, using a Fibonacci-style scale.

Story Point Scale: 1 – Very Easy   2 – Normal   3 – Moderate   5 – Difficult

Story points used: 1, 2, 3, 5

Sprint 1

Focus: requirements, user/role information, record structure, and ACL rule design.

| Epic / Story | ACL Task | Story Points |
| --- | --- | --- |
| Epic 1 – Requirement Analysis | Identify record-access requirements (USN1) | 2 |
| Epic 1 – Requirement Analysis | Identify users, roles and departments (USN2) | 2 |
| Epic 2 – Record & Data Design | Define record fields and access attributes (USN3) | 3 |
| Epic 2 – Record & Data Design | Create sample records and field values (USN4) | 3 |
| Epic 3 – ACL Rule Design | Define field-value access rules (USN5) | 3 |

Total Story Points in Sprint 1 = 2 + 2 + 3 + 3 + 3 = 13

Sprint 2

Focus: script implementation, access decisions, testing, and audit logging.

| Epic / Story | ACL Task | Story Points |
| --- | --- | --- |
| Epic 4 – Script Implementation | Develop field-value ACL script (USN6) | 3 |
| Epic 4 – Script Implementation | Implement Allow/Deny decision logic (USN7) | 3 |
| Epic 5 – Access Testing | Test authorized record access (USN8) | 2 |
| Epic 5 – Access Testing | Test unauthorized record access (USN9) | 2 |
| Epic 6 – Audit & Documentation | Implement access-attempt logging (USN10) | 3 |
| Epic 6 – Audit & Documentation | Prepare ACL documentation and demonstration (USN11) | 3 |

Total Story Points in Sprint 2 = 3 + 3 + 2 + 2 + 3 + 3 = 16

Total Story Points

Sprint 1 = 13

Sprint 2 = 16

Total Story Points = 13 + 16 = 29

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Planned Velocity = 29 / 2 = 14.5 Story Points per Sprint

Note: This is the planned academic project velocity. Actual velocity should be calculated from stories completed after each sprint.

ACL Project Sprint Flow

Requirements → Record Design → ACL Rule Design → Script Implementation → Allow/Deny Testing → Audit Logging → Documentation

ACL User Story Examples

As an ACL administrator, I want to define department-based rules so that records can be restricted by field value.

As an authorized user, I want the system to check my department before displaying a record.

As an unauthorized user, I should receive an access-denied response when the record field does not match my permitted value.

As an administrator, I want access attempts to be logged so that record-access activity can be reviewed.